SCHOOL MANAGEMENT SYSTEM

Remaining Issues and Continuation Plan

Status after the full end-to-end test run and the fix cycle. Includes a ready-to-paste prompt for continuing the work.

| Date | 22 October 2026 |
| --- | --- |
| Project | Supabase vgrztgztjqsqenxetsxb (test project) |
| Build tested | Release web build served at http://127.0.0.1:53131 |
| Open items | 13 (0 critical, 0 high, 3 medium, 4 to verify, 3 low, 3 housekeeping) |
| Fixed in this cycle | 24 items (listed in section 3) |

In one paragraph Every workflow now runs end to end on the screen: setup, staff, Class Setup, students, fees, arrangements, marks, return and resubmit, publish, corrections, progression, status reviews, guardian view and notifications. What is left is one money rule that needs your decision, one missing convenience for moving students between terms, a re-run of the regression checks on the final build, and housekeeping (documents, commit, test data).

# 1. Open items

Severity: Medium = affects correctness or daily use, decision or build needed. Verify = built but not yet re-checked on the final build. Low = cosmetic or accessibility. Housekeeping = no code risk.

| ID | Severity | What and why it matters | Recommended fix | Owner |
| --- | --- | --- | --- | --- |
| OPEN-1 | Medium (decision) | A payment can be larger than what the chosen fee still owes. Test data shows Bilal overpaid by MWK 750. Nothing in the screen or in record_payment_v2 stops it. | Decide: reject, or accept as credit and show it. Then enforce in the function and warn on the screen. | You, then dev |
| OPEN-2 | Medium | Term 2 and Term 3 class placements and subject enrolments have no screen. The annual review needs all three terms, so reviews stay INCOMPLETE until each student is placed by hand. The database already has continue_student_to_term and finalize_student_school_year, but the app never calls them. In this test the term data was added by SQL. | Add a "Continue to next term" action (single student and whole class) for the Administrator. | Dev |
| OPEN-6 | Medium | The old PermissionHelper hierarchy (guest, customer, staff, manager, admin) does not know the school roles, so every school role counts as "guest". Several screens were hit by this (notifications, staff, fees, weeding). Other callers may still be wrong. | Audit every isAtLeast and can* use and move them to the school-role checks in lib/core/auth/school_role_access.dart. | Dev |
| OPEN-5 | Verify | The route sweep (Phase 14), role boundaries (Phase 12) and guardian checks (Phase 11) last passed BEFORE the permission, close-form, arrangement and weeding changes. | Rebuild, re-run p11n, p12, p13, p14 and fix any regression. | Dev |
| OPEN-7 | Verify | Some server checks use the database UTC date (current_date). Payment date was fixed for Malawi time; arrangement MISSED status and receipt year still use UTC. | Review every current_date in functions and use the Malawi date where users see it. | Dev |
| OPEN-8 | Verify | Super User screens were not exercised in this cycle: the admin@school.com browser session had expired (I do not handle that password). System Users and Audit Log now appear for the Super User after the permission fix. | You sign in once; run the Super User route and create-user checks. | You, then dev |
| OPEN-13 | Verify | Release build must be rebuilt after the last student-list and payment-date fixes before more screen testing. | Rebuild with the command in the continuation prompt. | Dev |
| OPEN-3 | Low | Progression and Status Review period lists show 24 entries in an odd order (Form 4 and Term 3 first), so the right period is hard to find. | Group by year and form, default to the current term, order Form 1 to 4 and Term 1 to 3. | Dev |
| OPEN-4 | Low | A11Y-1: the Email field takes focus wrongly when driven through the accessibility layer. A11Y-2: the Class Setup teacher dropdown is merged into the table node for screen readers. | Test with a real screen reader; add explicit semantics labels and separate nodes. | Dev |
| OPEN-14 | Low | Mother/Father relationship options do not exist in the app (Parent, Guardian, Sibling, Grandparent, Uncle/Aunt only). | Decide whether to add Mother and Father. | You |
| OPEN-9 | Housekeeping | The end-to-end testing guide and older test pack still describe old screens (class creation, Mother/Father, no return, no arrangements). | Regenerate from the current build. | Dev |
| OPEN-10 | Housekeeping | Test data is messy on purpose: Bilal overpaid, a DBGPROBE payment, Amina promoted, quiz results and Term 2 and 3 placements added by SQL. | Reset with supabase/manual/reset_all_test_data_except_admin_school_com.sql (now keeps the progression rule) once you approve. | You |
| OPEN-11 | Housekeeping | Nothing is committed. The working tree also shows about 25 deleted documents from earlier sessions. | Review the deletions, then commit in logical groups (see section 4). | You, then dev |

# 2. Test results summary

| Area | Result |
| --- | --- |
| Recorded end-to-end steps | 118+ passed. The last 6 skipped or blocked steps (6E, 6F.4, 9A, progression, status review, arrangements) now pass. |
| Automated tests | 278 of 278 passed on the final full run, including new tests for role-implied permissions, notification sending and the close-form fix. |
| Static analysis | No issues in lib and test. |
| Role sweep | Teacher, Accountant and Guardian were refused on Class Setup; the Head Teacher sees it read-only; removed pages stay removed; the Administrator is offered only Teacher and Accountant. |
| Year switch | Making 2027/2028 current and back changed no grades, payments, placements or assignments. |
| Progression | Bilal retained, Amina promoted with a Form 2A placement, Cara correctly INCOMPLETE (absent counts as missing). |
| Arrangements | Created on screen; payments auto-link; completes at the agreed total. |

# 3. Fixed in this cycle

| Ref | What was wrong and what was done |
| --- | --- |
| VALID-1 | Names with digits (for example E2E) were refused. Any non-blank name up to 80 characters is accepted in the app and the create-user function. |
| SYNC-1 | Re-assigning the same teacher after removal failed. Fixed in the legacy bridge sync. |
| GRADE-1 | The marks sheet asked for a column that does not exist. Fixed. |
| GUARD-1, GUARD-2 | Guardian report cards showed no results (row security and a term-name mismatch). Fixed. |
| NOTIF-1 | Every notification insert failed in the database (missing email-status value NOT_APPLICABLE). Added by migration. |
| NOTIF-2, NOTIF-3 | Send Notification was hidden for everyone and guardians had no Mark read. Fixed. |
| PERM-1 | Administrator and Super User could not add fees although row security allows it. The screens now follow the same rules as the database. |
| PERM-2, PERM-3 | Staff list rows, Add Staff and subject edits were hidden for every role. Fixed; un-ticking a subject a teacher still teaches is refused with a clear message. |
| ROUTE-1 | Forms opened from a dashboard shortcut left a blank page after Save. A shared closeForm helper now falls back to the list. |
| RET-1 | Return with reason now works end to end (draft, history, teacher notified, resubmit). |
| FEAT-1 | Payment arrangements can be created by the Accountant on screen. |
| RESET-1 | The reset script no longer deletes the default progression rule. |
| UX-1, UX-2 | Confirmation after registering with an existing guardian; real business-rule messages shown in Progression. |
| PROG-1 | Every Promote or Retain decision failed (audit record id written as text into a uuid column). Fixed by migration. |
| PROG-2 | Promotion failed before reaching the database (the form column was never read). Fixed. |
| WEED-1 | The Head Teacher could not decide status reviews, and flagging needed a raw student UUID. Now a student picker and proper permission. |
| PAY-1 | The arrangement student list queried a column that does not exist. Fixed. |
| TZ-1 | Payments dated today were refused between midnight and 02:00 in Malawi (UTC date check). Fixed by migration. |
| UI-1 | The unused "Search this workspace" bar was removed from every dashboard. |

# 4. Housekeeping notes

## Migrations applied to the test project (all present as files, none committed)

| Migration | Purpose |
| --- | --- |
| 20261021000100_class_setup_workspace | Class Setup tables and functions, staff subjects |
| 20261021000200_fix_reassign_same_teacher_legacy_sync | SYNC-1 |
| 20261021000300 and 20261021000400 | Guardian read of class subjects without recursion |
| 20261021000500_email_status_not_applicable | NOTIF-1 |
| 20261021000600_fix_progression_decision_audit_recordid | PROG-1 |
| 20261022000100_record_payment_malawi_date | TZ-1 |

## Suggested commits

- Class Setup workspace and staff subjects (app, tests, migration 100 and 200).

- Guardian access fixes (migrations 300 and 400, report card page).

- Notifications, permissions and role-implied access (app, migration 500).

- Progression, status review, return and arrangements (app and migration 600).

- Payment date fix (migration 22 Oct) and the reset script change.

- Documents (only after you review the deleted files).

# 5. Prompt to continue when your usage renews

Copy everything in the box into a new session.

Continuation prompt Continue the School Management App work (Flutter web + Supabase project vgrztgztjqsqenxetsxb, folder "mai halima/school_management_app"). Read docs/Remaining_Issues_2026-10-22.docx first. It lists every open item (OPEN-1 to OPEN-14, OPEN-12 is closed) and what was already fixed. Do these in order, verifying each one before moving on: 1. Run `dart analyze lib test` and `flutter test` (expect 278 passing). 2. Rebuild the release app: `flutter run -d web-server --release --web-hostname=127.0.0.1 --web-port=53131 --dart-define-from-file=env/dev.json --no-web-resources-cdn` (stop any old process on port 53131 first). 3. Re-run the Playwright harness in the scratchpad run folder (phases p11n, p12, p13, p14, then p15, p15c, p9a2, p9t2, p9k, p9w, p10c) against the final build and fix anything that regressed (OPEN-5). 4. Decide and implement OPEN-1 (guard against paying more than a fee still owes: reject or warn) in record_payment_v2 and the Record Payment screen. 5. Implement OPEN-2: a term-continuation workflow so students get a class placement and subject enrolment for Term 2 and Term 3 without per-student manual steps. Reuse the existing database functions continue_student_to_term and finalize_student_school_year if suitable. 6. Audit remaining uses of the legacy PermissionHelper role hierarchy (isAtLeast, canReadFinance, canWriteComments and similar) and replace them with school-role checks from lib/core/auth/school_role_access.dart (OPEN-6). Check every server check that uses current_date for the Malawi date rule (OPEN-7). 7. Improve the progression and weeding period pickers (OPEN-3), then the low accessibility items (OPEN-4). 8. Regenerate the end-to-end testing guide so it matches the current screens (OPEN-9), reset the test data with supabase/manual/reset_all_test_data_except_admin_school_com.sql only after I confirm (OPEN-10), and commit the work in sensible commits (OPEN-11) after I review the list of deleted docs. Rules: never handle the admin@school.com password (I sign in myself); do not change role permissions without telling me; migrations go in supabase/migrations and are applied with `supabase db push`.